SuperInstance GitHub Organization Audit Comprehensive Review of 30 Repositories Agent Fleet Infrastructure ¦ Edge ML ¦ A2A Protocol Audit Date: May 7, 2026 Auditor: AI Review Agent

Table of Contents

1. Executive Summary	1

1.1 Issue Severity Summary	2

2. Organization Overview	2

2.1 Identity and Brand	2

2.2 Repository Portfolio	2

3. Key Findings by Category	3

3.1 Organization Profile and Branding	3

3.2 A2A Protocol Repositories	4

3.3 Agent Framework Repositories	5

3.4 Domain-Specific Repositories	6

3.5 Concept and Experimental Repositories	7

3.6 Documentation, CI/CD, and Developer Experience	8

4. Repository Health Scorecard	9

5. Root Cause Analysis	9

5.1 Architecture vs. Reality Gap	9

5.2 Identity Fragmentation	10

5.3 Infrastructure Neglect	10

5.4 Domain-Specific Concerns	10

6. Strengths and Positive Signals	11

6.1 Authentic Brand and Narrative	11

6.2 Live Fleet System	11

6.3 Standout Repositories	11

6.4 Innovative Concepts	11

7. Prioritized Action Plan	12

7.1 Priority 1 - Immediate Fixes (Day 1)	12

7.2 Priority 2 - Short-Term (Week 1)	13

7.3 Priority 3 - Medium-Term (Month 1)	14

7.4 Priority 4 - Long-Term (Quarter 1)	15

8. Overall Assessment	15

# 1. Executive Summary

This report presents a comprehensive audit of the SuperInstance GitHub organization (https://github.com/SuperInstance), operated by Casey Digennaro, a commercial fisherman in Sitka, Alaska who is building AI systems for the fishing industry. The organization encompasses 30 public repositories covering an ambitious vision for autonomous AI agent fleets, edge machine learning on NVIDIA Jetson hardware, privacy-first fleet learning, and agent-to-agent (A2A) communication protocols.

The audit was conducted using parallel automated agents to evaluate six key dimensions across all repositories: organization profile and branding, A2A protocol implementations, agent framework infrastructure, domain-specific applications, experimental concept repositories, and cross-cutting concerns including documentation, CI/CD pipelines, community engagement, and developer experience. Each repository was examined for README quality, code substance, test coverage, dependency management, branch consistency, naming conventions, and integration with sibling repositories.

The overall assessment reveals a organization with an exceptional and authentic founding narrative, a genuinely running live fleet system with real-time data, and strong technical vision in several key repositories. However, the portfolio is significantly weighted toward design documents and empty placeholder repositories, with a critical lack of CI/CD infrastructure, incomplete cross-repo integration, pervasive naming inconsistencies between two organizational identities (SuperInstance and Cocapn), and minimal documentation across most repositories. The most actionable improvements are low-effort, high-impact fixes that could substantially improve the organization's credibility and usability for potential contributors and users.

## 1.1 Issue Severity Summary

| Severity | Count | Key Themes |
| --- | --- | --- |
| CRITICAL | 12 | Broken code, empty repos, identity mismatch, security exposure |
| HIGH | 14 | Missing governance, zero CI/CD, broken URLs, PowerShell backend |
| MEDIUM | 22 | Naming drift, no tests, missing docs, stale forks |
| LOW | 18 | Minor inconsistencies, missing social links, topic tags |

# 2. Organization Overview

## 2.1 Identity and Brand

SuperInstance presents one of the most distinctive and authentic GitHub profiles in the open-source AI space. The bio reads: "Commercial fisherman in Sitka, Alaska - Building AI that learns how I fish. Edge ML on Jetson, privacy-first fleet learning. Practical Open-source tools - SuperInstance." This origin story immediately differentiates the organization from thousands of generic AI/ML accounts. The profile README is exceptional, featuring a fleet architecture table, performance benchmarks (62.2B constraint checks/sec, 0.048ms inference), constraint theory comparison, and FLUX-C bytecode VM details.

The primary website (https://superinstance.ai) is live and on-brand, describing the fleet agents (Oracle1, Forgemaster, JetsonClaw1, CCC Face) and their real-time operations. A secondary domain (https://cocapn.ai) is also live, resolving to "Cocapn Fleet - Autonomous Agents That Grow." Both websites are functional and present substantive content about the fleet's capabilities, including live room counts and competing agent ELO leaderboards.

## 2.2 Repository Portfolio

The organization contains 30 public repositories organized into several thematic groups: 4 A2A protocol repos, 9 agent framework repos, 11 domain-specific repos (activeledger and activelog groups plus standalone tools), 5 concept and experimental repos, and 1 organizational profile repo. The repositories span multiple programming languages including Python, TypeScript, C, Rust, and PowerShell, though only a subset contain substantive working code.

# 3. Key Findings by Category

## 3.1 Organization Profile and Branding

[CRITICAL] The .github repo references "Cocapn" instead of "SuperInstance" in both the repo description and README.md. This is the first file visitors see when looking for the org's shared configuration and creates immediate confusion about the organization's identity.

[HIGH] No SECURITY.md exists in the .github repo. As an organization publishing ML/AI tools with stated DO-178C certification goals, a security vulnerability reporting policy is essential.

[HIGH] No CODE_OF_CONDUCT.md exists. Despite the open-source philosophy stated in the profile README, community behavioral standards are undefined.

[HIGH] Zero social/contact links are configured on the profile. No Twitter/X, email, LinkedIn, Discord, YouTube, or any other contact method is listed beyond the website URL.

[MEDIUM] Pervasive naming drift between "Cocapn" and "SuperInstance" across repos, topics, descriptions, and documentation. If Cocapn is the fleet product name, it needs a formal definition. If it is a legacy name, it should be systematically replaced.

[MEDIUM] No CONTRIBUTING.md, issue templates, PR templates, or shared CI/CD workflows exist in the .github repo. The .github repo itself contains only a LICENSE and a 2-line README.

[LOW] 4 of 6 pinned repositories lack topic tags, reducing GitHub Explore visibility and searchability.

## 3.2 A2A Protocol Repositories

[CRITICAL] a2a-r-protocol contains a syntax error in the A2ARRouter.on() method (_handlerssg_type] should be _handlers[msg_type]), rendering the entire module non-functional.

[CRITICAL] a2a-protocol has no README.md (returns 404), despite being a public repository described as a core protocol implementation.

[HIGH] Zero CI/CD pipelines exist across all 4 A2A repos. No GitHub Actions, no automated tests, no linting, no deployment automation.

[HIGH] No package manifests exist in the Python repos (no pyproject.toml or requirements.txt) and the TypeScript repo lacks a package.json.

[HIGH] 3 of 4 repos are near-identical forks from the Lucineer organization, with zero code divergence. Only an MIT license was added.

[MEDIUM] Incompatible type definitions across repos: AgentCard is defined differently in a2a-adapter versus a2a-r-protocol with no shared schema or common types package.

[MEDIUM] a2a-future is purely speculative design fiction (5 AI-generated essays about year 2076 computing) with zero executable code, despite being listed as a repository in the protocol stack.

[MEDIUM] a2a-protocol uses a master branch while the fleet standard requires main, causing 404 errors for default README links.

## 3.3 Agent Framework Repositories

[CRITICAL] 6 of 9 agent framework repos are completely empty (no README, no package.json, no source code). Four are zero-divergence forks from Lucineer; 2 are original SuperInstance repos that were never populated.

[CRITICAL] Zero cross-repo integration exists between any agent framework repositories. The two functional repos (agent-bootcamp and agent-coordinator) operate as completely standalone tools with no shared protocols, dependencies, or communication.

[CRITICAL] Agent-Lifecycle-Registry claims features in its README (agent registration, health tracking, auto-recovery) but has absolutely zero implementation to support those claims.

[HIGH] agent-coordinator has a broken installation URL pointing to github.com/casey/websocket-fabric.git instead of the correct SuperInstance/agent-coordinator.git.

[HIGH] 4 repos are stale forks from Lucineer with zero commits ahead, raising questions about permission to modify and whether forking was done to claim namespace.

[MEDIUM] agent-coordinator lists asyncio as a pip dependency in pyproject.toml, which is a Python standard library module that cannot and should not be pip-installed.

[MEDIUM] agent-forge depends on an external keeper-agent service (https://keeper.superinstance.dev) that has no public repository, creating a single point of failure with no transparency.

[MEDIUM] Language split is 2 Python / 6 claimed TypeScript / 1 unknown, but only the 2 Python repos contain code. No shared protocol specification exists for cross-language communication.

Positive highlights: agent-bootcamp is the best-in-class repo with a comprehensive 4500-token README, 90+ tests, zero external dependencies, and a well-designed spiral training concept. agent-coordinator has solid architecture with async patterns and good documentation structure.

## 3.4 Domain-Specific Repositories

[CRITICAL] All fleet API endpoints are exposed over HTTP at raw IP address 147.224.38.131 with no authentication layer. This includes fleet management, agent data, and internal communication endpoints.

[CRITICAL] adversarial-red-team (auto-spawning attacker agents for fleet hardening) has zero documentation, safety controls, or scope boundaries. Security-sensitive tooling without documentation is a significant risk.

[HIGH] activelog-backend uses PowerShell as a production backend service, creating severe platform lock-in and talent risk. PowerShell is an unusual choice for a production backend, especially for a system targeting edge deployment.

[HIGH] Landing pages for activeledger.ai and activelog.ai are template-cloned "Crab Trap" recruitment tools that serve identical fleet-training content behind domain-specific wrappers, including hidden HTML comments designed to manipulate chatbot behavior.

[HIGH] At least 4 repos have READMEs on master but default branch set to main, causing 404 errors for default content links.

[MEDIUM] 5 of 11 domain repos have no documentation whatsoever, making it impossible for external users to understand their purpose or usage.

Positive highlights: activelog-ai (8.0/10) is the most mature repo with comprehensive docs, tests, migrations, and honest limitations documentation. activeledger-ai (7.8/10) has excellent README quality and a thoughtful BYOK (Bring Your Own Key) privacy architecture. The live fleet system shows 12,521 knowledge tiles, 1,264 rooms, and an ELO leaderboard for 10 competing agents.

## 3.5 Concept and Experimental Repositories

[CRITICAL] actualize is completely empty with 5KB of aspirational text but zero code, while its README implies functionality that does not exist.

[HIGH] Severe naming collision across actualize, actualizer-ai, and actualization-harbor. All three describe the same abstract concept from slightly different angles with no clear differentiation.

[HIGH] actualize is redundant with actualizer-ai, which already implements the described functionality and is deployed as a live application.

[HIGH] actualizer-ai, despite being the most deployable (live) application, has zero tests.

[MEDIUM] ability-transfer uses C as the implementation language, but the README is titled "The Forge: Multi-Model ISA Design Synthesis," creating a naming mismatch between repo name and content.

[MEDIUM] actualization-harbor uses a master branch while all other repos use main, causing README 404 errors.

Positive highlights: abstraction-planes (A-) is the gold standard among concept repos, being pip-installable, properly tested, and having a clear README. ability-transfer (B+) has strong C code with a thoughtful simulation methodology despite the naming mismatch.

## 3.6 Documentation, CI/CD, and Developer Experience

[CRITICAL] Zero GitHub Actions exist across all 30 repositories. No automated tests, no linting, no deployment pipelines, no Dependabot, and no security scanning of any kind.

[HIGH] No central documentation site, wiki, or CHANGELOG exists in any repository. Documentation quality is binary: either excellent (agent-bootcamp, agent-forge) or nonexistent.

[HIGH] Community engagement is effectively zero: approximately 1 star and 0 forks per repository, no open issues, no discussions, and no external mentions found via web search.

[MEDIUM] No LICENSE file confirmed in a2a-protocol. If missing, this creates legal ambiguity about usage rights.

[MEDIUM] keeper-agent, which agent-forge depends on as a core infrastructure component, is undocumented and has no public repository.

# 4. Repository Health Scorecard

The following table provides a summary grade for each repository across the major categories. Grades reflect README quality, code substance, test coverage, CI/CD presence, dependency management, and cross-repo integration.

| Repository | Language | README | Code | Tests | CI/CD | Grade |
| --- | --- | --- | --- | --- | --- | --- |
| .github | N/A | F | N/A | N/A | N/A | D- |
| a2a-adapter | Python | B | B | B- | F | C+ |
| a2a-future | N/A | C | F | F | F | D |
| a2a-protocol | TypeScript | F | ? | F | F | D- |
| a2a-r-protocol | Python | B+ | D | F | F | D |
| ab-testing | TypeScript | ? | ? | ? | F | ? |
| ability-transfer | C | B+ | B+ | B | F | B+ |
| aboracle | Python | ? | ? | ? | F | ? |
| abstraction-planes | Python | A- | A- | A- | F | A- |
| activeledger-agent | Python | ? | ? | ? | F | ? |
| activeledger-ai | TypeScript | A- | B+ | B | F | B+ |
| activeledger-ai-pages | HTML | ? | ? | N/A | F | ? |
| activelog-agent | Python | ? | ? | ? | F | ? |
| activelog-ai | TypeScript | A | A- | B+ | F | B+ |
| activelog-ai-pages | HTML | ? | ? | N/A | F | ? |
| activelog-backend | PowerShell | ? | ? | ? | F | ? |
| activelog-claude | Python | ? | ? | ? | F | ? |
| actualization-harbor | Python | C | D+ | F | F | C |
| actualize | N/A | F | F | F | F | F |
| actualizer-ai | TypeScript | B+ | B | F | F | B+ |
| adversarial-red-team | TypeScript | F | ? | F | F | D |
| agent-bootcamp | Python | A | A | A | F | B+ |
| agent-coordinator | Python | B | B | B- | F | B- |
| agent-dna | TypeScript | F | F | F | F | F |
| agent-forge | TypeScript | B | C+ | ? | F | C+ |
| agent-generations | TypeScript | F | F | F | F | F |
| agent-grid | TypeScript | F | F | F | F | F |
| agent-handshake | TypeScript | F | F | F | F | F |
| agent-identity | TypeScript | F | F | F | F | F |
| Agent-Lifecycle-Registry | N/A | F- | F | F | F | F- |

Note: "?" indicates the repository could not be fully evaluated due to access limitations or branch/404 issues. "N/A" indicates the category is not applicable.

# 5. Root Cause Analysis

## 5.1 Architecture vs. Reality Gap

The most significant finding is the gap between the intended fleet architecture and its actual implementation. The documentation describes a three-layer agent framework (Identity and Discovery, Coordination and Orchestration, Agent Operations) comprising 9 interconnected repositories. In reality, only 2 of these 9 repositories contain working code (agent-bootcamp and agent-coordinator), and they operate as completely isolated standalone tools with no shared protocols, dependencies, or communication channels. The remaining 7 repositories are either empty forks from the Lucineer organization or original SuperInstance repos that were created but never populated.

This gap suggests either an aspirational roadmap that was created ahead of implementation capacity, or a pattern of creating namespace placeholders to reserve repository names. Either way, the current state misleads visitors about the organization's actual capabilities and maturity.

## 5.2 Identity Fragmentation

The organization operates under two names without a clear relationship: "SuperInstance" (the GitHub organization name, website domain, and profile bio) and "Cocapn" (referenced in the .github repo, multiple repo descriptions, topic tags, and the cocapn.ai domain). This dual identity creates confusion for anyone trying to understand the organization's structure. The .github organizational profile repo literally says "Cocapn organization profile" rather than "SuperInstance," which is the most visible symptom of this deeper naming inconsistency.

## 5.3 Infrastructure Neglect

Despite having several repositories with high-quality code (agent-bootcamp, activelog-ai, activeledger-ai), the organization lacks any automated infrastructure. There are zero GitHub Actions workflows across all 30 repositories, meaning no tests run on push or pull request, no dependencies are automatically updated, no security scanning occurs, and no deployment automation exists. This is particularly concerning because agent-bootcamp has 90+ tests that are never automatically executed, and agent-coordinator has a broken installation URL that CI would have immediately caught.

## 5.4 Domain-Specific Concerns

The activelog-backend repository uses PowerShell as a production backend, which is an unusual and risky choice for a system targeting edge deployment on Jetson hardware. PowerShell is not natively available on Linux-based edge devices and creates a significant platform lock-in that would make it difficult for contributors to develop, test, or deploy the backend service. The choice appears to have been made for rapid prototyping convenience, but it introduces long-term maintenance and scalability challenges that should be addressed before the system matures.

# 6. Strengths and Positive Signals

## 6.1 Authentic Brand and Narrative

The "Alaska fisherman building AI for fishing" narrative is genuinely unique and compelling in the AI space. The profile README with fleet tables, performance benchmarks, and constraint theory comparisons immediately communicates depth and credibility. This is not a generic AI project page; it tells a specific, grounded story that differentiates SuperInstance from thousands of similar organizations.

## 6.2 Live Fleet System

The fleet is not just a concept. The live fleet infrastructure shows 12,521 knowledge tiles, 1,264 rooms, an ELO leaderboard for 10 competing agents, 429 grammar rules, and 134 evolution cycles. This is a genuinely running system with real-time data, which is rare for open-source AI agent projects. The websites (superinstance.ai and cocapn.ai) are live and serve real fleet data.

## 6.3 Standout Repositories

Several repositories demonstrate high-quality engineering practices. agent-bootcamp has 90+ tests, zero external dependencies, a comprehensive README, and a well-designed spiral training concept. abstraction-planes is pip-installable with clear documentation. activelog-ai has docs, tests, database migrations, and honest limitations documentation. activeledger-ai has excellent README quality and a thoughtful BYOK privacy architecture. ability-transfer has strong C code with a simulation methodology.

## 6.4 Innovative Concepts

Several ideas in the portfolio are genuinely innovative. The "Crab Trap" model of embedding prompts for AI chatbots to explore the fleet is a novel approach to AI-driven discovery. The constraint theory framework with deterministic manifold snapping is technically sophisticated. The I2I (Iron-to-Iron) protocol for agent-to-agent communication through git commits is a creative use of existing infrastructure for new purposes.

# 7. Prioritized Action Plan

## 7.1 Priority 1 - Immediate Fixes (Day 1)

-  Fix .github repo description and README: Change "Cocapn" to "SuperInstance" and expand the README with org overview, repo map, and contribution guide. Estimated effort: 30 minutes.

-  Fix agent-coordinator installation URL: Change "casey/websocket-fabric.git" to "SuperInstance/agent-coordinator.git". Estimated effort: 1 minute.

-  Remove asyncio from agent-coordinator pyproject.toml dependencies. Estimated effort: 1 minute.

-  Add social links to GitHub profile (at minimum email and Twitter/X). Estimated effort: 5 minutes.

-  Formally define the Cocapn/SuperInstance relationship in documentation, or systematically unify naming. Estimated effort: 30 minutes.

## 7.2 Priority 2 - Short-Term (Week 1)

-  Create SECURITY.md in .github repo with vulnerability reporting process. Estimated effort: 15 minutes.

-  Create CODE_OF_CONDUCT.md using GitHub's Contributor Covenant template. Estimated effort: 10 minutes.

-  Create CONTRIBUTING.md explaining contribution workflow, coding standards, and PR process. Estimated effort: 30 minutes.

-  Add GitHub Actions CI to agent-bootcamp (run pytest on push) as a template for the fleet. Estimated effort: 1 hour.

-  Add README.md to all empty repos, even as minimal "Work in Progress" placeholders. Estimated effort: 30 minutes.

-  Fix a2a-r-protocol syntax error in the A2ARRouter.on() method. Estimated effort: 5 minutes.

-  Add description and topics to all repos that lack them. Estimated effort: 15 minutes.

## 7.3 Priority 3 - Medium-Term (Month 1)

-  Add CI/CD to all repos with existing tests (agent-bootcamp, agent-coordinator, abstraction-planes, activelog-ai, activeledger-ai). Estimated effort: 2-3 hours.

-  Decide on fork strategy for Lucineer repos: either add upstream as git submodules or delete forks and create original implementations. Estimated effort: 1 day.

-  Create shared types package (e.g., @superinstance/protocol) for cross-repo type definitions and protocol specifications. Estimated effort: 2-3 days.

-  Standardize all repos to main branch and fix branch references. Estimated effort: 2 hours.

-  Add authentication layer to fleet API endpoints. Estimated effort: 1-2 days.

-  Create organization-level README explaining fleet architecture, repo map, and getting-started guide. Estimated effort: 1 day.

-  Add Dependabot or Renovate for automated dependency updates. Estimated effort: 1 hour.

## 7.4 Priority 4 - Long-Term (Quarter 1)

-  Implement or archive empty placeholder repos that have had no activity for 3+ months.

-  Reimplement activelog-backend in Python or TypeScript to eliminate PowerShell platform lock-in.

-  Add integration tests verifying cross-repo communication once multiple repos have code.

-  Create issue templates and PR templates across all active repos.

-  Publish packages to npm/PyPI for reusable components.

-  Add CodeQL static analysis for security scanning.

# 8. Overall Assessment

| Dimension | Grade | Notes |
| --- | --- | --- |
| Profile & Brand Narrative | A | Unique, authentic, compelling founding story |
| Live Infrastructure | B- | Genuinely running fleet with real-time data; no auth on API |
| Best Repositories | B+ | agent-bootcamp, activelog-ai, abstraction-planes are solid |
| Documentation Quality | D | Binary: excellent or nonexistent, no central docs |
| CI/CD & Automation | F | Zero workflows across all 30 repositories |
| Community Engagement | F | No stars, forks, issues, discussions, or mentions |
| Cross-Repo Integration | F | Zero integration between any repositories |
| Developer Experience | D- | No CONTRIBUTING.md, no templates, broken URLs |
| Organization Governance | D | Missing SECURITY.md, CODE_OF_CONDUCT.md |
| Brand Coherence | C- | Cocapn vs SuperInstance naming drift throughout |

The SuperInstance organization has a genuinely compelling vision and a live, running system that demonstrates real technical capability. The narrative of a commercial fisherman building AI for the fishing industry is both authentic and differentiated. Several individual repositories show high engineering quality with thoughtful architecture, comprehensive tests, and clear documentation.

However, the organization's credibility is undermined by the large number of empty placeholder repositories, the complete absence of automated infrastructure (CI/CD, testing, security scanning), pervasive naming inconsistencies, and minimal community engagement. The gap between the documented architecture and the actual implementation is significant and risks misleading potential contributors and users.

The encouraging finding is that most of the critical and high-severity issues are low-effort fixes. Correcting the .github identity, adding basic governance files, fixing broken URLs, enabling CI on existing test suites, and adding README placeholders would collectively take less than a day of focused work and would dramatically improve the organization's maturity perception. The foundation of excellent work in several key repositories provides a strong starting point for building a more cohesive and credible open-source presence.